
**ASSIGNMENT -2**


**AGILE METHODOLOGY: JIRA TOOL**

**Create the project for any web application example using agile methodology (SCRUM TEMPLATE).**


**(6 ISSUES)>>>> 4 STORY, 1 TASK, BUG**

****

1. **Create components**

****


1. **Plan the version with release dates**

****

**III.Create sprint backlog, start sprint and complete sprint**


**IV.Create different types of issues in the backlog.**

**-Epic –provide epic link also**


****

**- Story**


**Initialize story point, Associate with Version, component ---**


****


**Divide into sub-tasks: Give estimate time**

****


**Give time log work and comment it as well.**

****


****

****


**-Clone the story.**

****


**-task**

****


**-bug –**

****

**Link with issues story**

****

**View workflows also.**

****

**V. Evaluate burn down, burn up, analyse the sprint report and velocity charts.**

**Submit the screen shoots of Backlog, burn down, burn up, sprint report and velocity charts for the sprint. (From your login only)**